# Approx. costs:

|  |  | £ omit | £ add |
| --- | --- | --- | --- |
|  | SECTION 4 - Genesis/CP Interiors |  |  |
| 1) 2) 3) 4) 5) 6) 7) 8) | The Main Contractor (C2C) shall: Omit the prime cost included in the C2C quotation for Blind Controls and internal curtain tracks via Genesis. Omit the prime cost included in the C2C quotation for the provision of external blinds and forming part of A.I. No 35 – item i). Accept the attached quotation from Genesis for Shading Control Connection and programming dated 12.02.26. Accept the attached quotation from Genesis for keypads dated 03.02.26 (note the number of keypads is to be reduced following Client instructions). Accept the attached quotation from CP Interiors - Job Number 5017591 QI dated 23.02.26 for the supply and installation of 2 x skylight blinds; 2 x internal blinds to the Master Bedroom corner window W4 & W5; and 2 Somfy transmitters. Accept the attached quotation from CP Interiors dated 15.01.26 for the supply and installation of a REDUCED number of external blinds – thus amending A.I. No 35 – item i). Accept the attached quotation from CP Interiors dated 09.02.26 for the supply and installation of Lutron internal blind tracks. Note the blinds to Bed 4 Window 15 are currently in abeyance. | £42,500.00 £67,864.00 | £3,345.00 £6,643.00 £14,499.00 £35,354.00 £26,133.00 |
|  | Net Total Current General Contingency Adjusted General Contingency | -£24,390.00 £255,046.98 £279,436.98 |  |

# SIGNED:

(Signed by or on behalf of the issuer named above)

# AUTHORISED:

(Client)

Distribution:

Employer

Client Representative (Marc Medland)

Contractor (C2C)

Quantity Surveyor (Currie & Brown)

Funding Surveyor (Tillyard)

Mark Lilley (Riva)

File