Reigate Manor

Fitting 17-1-2023

Rooms 101-110 should be ready to go into first thing

Rooms 201-210  should be ready by miday .

ALL ROOMS ARE TO HAVE HAD EXISTING TRACKS AND BLINDS TAKEN DOWN AND FILLED HOLES AS PERAGREEMENT BY GILES GENERAL MANAGER.

Fitting roller blinds in recess

150cm spun brass pole 12cm above recess

20 rings each pole  2 x brackets

Curtains are to be below recess by 15cm approx..